Product Requirements Document

MOFSL Wealth Management

EDP Billing

Statement of Confidentiality

# The information contained herein is proprietary to Covasant Technologies L.L.C. (“Covasant”) and may not be used, reproduced, or disclosed to others except as specifically permitted in writing by Covasant. It has been made available to Motilal Oswal Financial Services Limited (“MOFSL” or “Client”) solely for an objective evaluation of Covasant services, and such information may be disclosed only to those employees of your organisation who need to know such information to perform the evaluation

# Revision History

| Ver No. | Change Description | Author (Covasant) | Covasant Reviewer | Covasant Approver | Date |
| --- | --- | --- | --- | --- | --- |
| 1.0 | Initial draft | Project Delivery Team | PM | Project Delivery Manager | 21-Jun-2026 |

# Table of Contents

Revision History	2

Table of Contents	3

1. Purpose of the Document	4

2. Business Problem Statement	4

3. Process Overview & Current Process Description (As-Is)	4

3.1 EDP Billing Context	4

3.2 Daily Processing Context	5

3.3 Sub-Processes in Scope	5

3.4 Current As-Is Process	5

4. Proposed EDP Automation Architecture( To-Be)	5

5. List of MOFSL Systems in This Process	6

6. Automation Initiation Model	6

8. Proposed Flow (To-Be)	6

8.1 Redesigned Workflow — Overview	6

9. Automation Design	7

9.1 Automation Inventory	7

9.2 Pre-Requisite for Automation	7

9.3 EDP Automation	8

9.4 Alerting Automation	8

10. Non-Functional Requirements	9

10.1 Logging & Audit Trail	9

10.2 Security & Compliance	9

11. Assumptions	9

11.1 CBOS, APIs, SMTP	9

11.2 Infrastructure & Compliance	9

13. Dependencies	10

14. Availability — Dev+UAT Environment	10

15. RACI — Covasant vs MOFSL	11

16. In Scope	12

17. Out of Scope	12

18. Abbreviations	13

# 1. Purpose of the Document

This Product Requirements Document (PRD) defines the business, functional, technical, and non-functional requirements for the AI Automationification of the MOFSL Wealth Management EDP Billing process using the Covasant Automation Management Suite (CAMS).

It serves as the authoritative reference for all business stakeholders, technology teams, and delivery partners throughout the project lifecycle providing a single source of truth that ensures alignment, controlled scope, and predictable delivery.

This document covers Automation design for (Pre-Requisite Automation, EDP Automation, Alerting Automation), integration details, data requirements, guardrails, RACI, assumptions, and out-of-scope boundaries for the EDP Billing Automationification initiative.

# 2. Business Problem Statement

EDP (End-of-Day Processing) covers all MOFSL back-office activities that run after the stock market closes at approximately 16:30 IST. These activities compute trades across seven market segments — Cash, F&O, CD, SLBM, MCX, NCDEX, and MTF based on trades executed across all MOFSL client accounts. MOFSL operates CBOS (Central Back Office System) which orchestrates all EDP processes.

Key business challenges driving this initiative:

- Manual file retrieval: Pre-requisite files (from CDSL, NSDL, NSE, BSE, and other exchanges) is being manually downloaded and placed in designated folders before EDP can commence. Any delay or misplacement directly delays the entire EDP cycle.

- No automated pre-requisite monitoring: There is no automated Automation to periodically check whether required files have arrived, leading to ad-hoc manual checks, missed thresholds, and late EDP starts.

- No automated email escalation: Failures are triaged manually by operators with no structured escalation matrix, causing inconsistent responses and missed notifications.

- No immutable audit trail: There is no end-to-end log of file arrival times, segment completion, sub-process outcomes, or human interventions creating audit and compliance exposure.

Automationification via CAMS addresses these by automating pre-requisite file monitoring, EDP segment orchestration, configurable retry logic, structured failure handling, automated alerting, and a full immutable audit trail all within the defined EDP processing window.

# 3. Process Overview & Current Process Description (As-Is)

## 3.1 EDP Billing Context

| Item | Details |
| --- | --- |
| Process Name | EDP Billing — End-of-Day Processing |
| Trigger Time | Pre-requisite check begins ~15:30 IST; EDP processing begins after market close (~16:30 IST) |
| Segments Covered | Cash, F&O, CD, SLBM, MCX, NCDEX, MTF — 7 segments processed sequentially |
| Core System | CBOS (Central Back Office System) — orchestrates all EDP segment checklists via API |
| Pre-Requisite Source | Files obtained from CDSL, NSDL, NSE, BSE, MCX, NCDEX portals — manually placed in MOFSL network shared folder |

## 3.2 Daily Processing Context

| Stage | Approx. Time (IST) | In Scope? |
| --- | --- | --- |
| Pre-requisite file check window | ~15:30 onwards (configurable threshold) | IN SCOPE — Pre-Requisite Automation |
| EDP segment processing | ~16:30 onwards (post market close) | IN SCOPE — EDP Automation |
| Alerting and audit logging | Throughout and on completion | IN SCOPE — Alerting Automation + Audit Automation |

## 3.3 Sub-Processes in Scope

| Process | Sub-Process | Step Type |
| --- | --- | --- |
| CASH | CASH Checklist | Dependent — must follow successful completion of pre-requisite file confirmation |
| F&O | F&O Checklist | Dependent — processed after CASH segment |
| CD | CD Checklist | Dependent — processed after F&O segment |
| SLBM | SLBM Checklist | Dependent — processed after CD segment |
| MCX | MCX Checklist | Dependent — processed after SLBM segment |
| NCDEX | NCDEX Checklist | Dependent — processed after MCX segment |
| MTF | MTF Checklist | Dependent — processed after NCDEX segment |

Note: Each segment checklist within CBOS defines a list of sub-processes to be invoked via the CBOS API in a defined execution order.

## 3.4 Current As-Is Process

- At approximately 15:30 IST, operations staff manually download required pre-requisite files from CDSL, NSDL, NSE, BSE, MCX, NCDEX portals.

- Files are manually placed in designated locations within the MOFSL internal network shared folder.

- A manual check is performed to confirm all required files are present in the correct folders. There is no threshold logic or automated wait.

- If files are missing, staff manually follow up with exchange/depository portals and retry. No systematic retry policy exists.

- Once files are confirmed, the EDP process is manually triggered via CBOS for each of the seven segments sequentially.

- Each segment runs a checklist of sub-processes via CBOS. Failures are identified manually by monitoring CBOS output.

- On completion, staff manually compile a status report and notify relevant teams via ad-hoc email.

# 4. Proposed EDP Automation Architecture (To-Be)

The diagram below represents the high-level EDP Billing Automation flow.

# 5. List of MOFSL Systems in This Process

| System | Role in EDP Billing Process |
| --- | --- |
| CBOS (Central Back Office System) | Core back-office system. Exposes APIs for EDP process triggering, segment checklist execution, sub-process status read, and audit log writing. All EDP Automation and Audit Automation interactions go exclusively through CBOS APIs. |
| MOFSL Network Shared Folder (On-Premises) | Designated on-premises network directory where pre-requisite files (from CDSL, NSDL, NSE, BSE, exchanges) are placed. The Pre-Requisite Automation monitors this folder. CAMS requires read-only network access to this folder from the AWS environment. |
| CDSL / NSDL / NSE / BSE / MCX / NCDEX Portals | External sources of pre-requisite files required for EDP. Files are currently downloaded manually. CAMS does not automate file download from external portals — only file presence detection in the network folder. |

# 6. Automation Initiation Model

CORE ARCHITECTURAL PRINCIPLE — AUTOMATION INITIATION Timer-driven: The Pre-Requisite for Automation is initiated at a pre-configured time (e.g. 15:30 IST). The Automation begins polling the designated network folder at the scheduled time.

Once the Pre-Requisite Automation confirms all required files are present, it triggers the EDP Automation. The EDP Automation then builds and executes the segment processing DAG per the execution rules below.

# 8. Proposed Flow (To-Be)

## 8.1 Redesigned Workflow — Overview

- Automated initiation: Pre-Requisite Automation is initiated by Timer driver at ~15:30 IST — no manual trigger required.

- Pre-requisite file monitoring: Pre-Requisite Automation polls the MOFSL network shared folder at configured intervals, waiting for all required files up to a configurable threshold time.

- Threshold breach handling: If required files are not present by the threshold, the Pre-Requisite Automation triggers the Alerting Automation (failure report to Ops and IT) and stops. EDP does not start.

- EDP trigger: Once all files are confirmed, the Pre-Requisite Automation triggers the EDP Automation via CBOS API.

- DAG execution — Dependent segments: EDP Automation executes all seven segment checklists sequentially via CBOS API. Each segment is a Dependent step, failure stops the process.

- Retry and failure handling: On failure, configured retries are attempted.

- Audit logging: Audit Automation writes a structured log entry to CBOS for every step trigger, outcome, retry, and human override.

- Alerting: Alerting Automation dispatches structured email reports via MOFSL SMTP on every failure (with error details) and on overall EDP success.

# 9. Automation Design

## 9.1 Automation Inventory

| SR# | Dept | Process Area | Subprocess Area |
| --- | --- | --- | --- |
| 1 | WM | EDP Pre-Requisite | File presence monitoring & threshold logic |
| 2 | WM | EDP | Segment checklist orchestration (all 7 segments) |
| 3 | WM | Alerting | EDP MOFSL Alerting |

EDP Core Automation running all EDP processes covering all seven segments is the priority and should be targeted first amongst the four Automations.

## 9.2 Pre-Requisite for Automation

| Attribute | Details |
| --- | --- |
| Goal | Monitoring of the MOFSL network shared folder for required pre-requisite files — eliminating manual file checks and ensuring EDP only starts when all required files are present. |
| Automation Type | Monitoring & Trigger Automation (file system polling + threshold logic + CBOS API trigger) |
| Initiation Options | Timer-driven — initiated at configured time (e.g. 15:30 IST) |
| Tools | Network shared folder reader (read-only), CBOS API client (EDP trigger), Alerting Automation trigger |
| Independent Step — On Success | All required files present → trigger EDP Automation via CBOS API → proceed with EDP execution. |
| Independent Step — On Failure | File not found within threshold: retry polling until threshold. Threshold reached without files → Alerting Automation triggered → STOP. Network folder access failure → immediate Alerting Automation alert → STOP. |
| HITL Points | 1. Threshold time reached without all required files present — HITL escalation to EDP Supervisor. 2. Network folder inaccessible (network/permission error) — immediately escalate to MOFSL IT. 3. Unrecognised file format or unexpected file present — HITL escalation to EDP Supervisor. |
| Input | Timer-driven — initiated at configured time (e.g. 15:30 IST) |
| Output | Confirmation of all required files present (trigger to EDP Automation via CBOS API), OR failure report (trigger to Alerting Automation on threshold breach), Audit log entry for each poll cycle in CAMS immutable trail |

## 9.3 EDP Automation

| Attribute | Details |
| --- | --- |
| Goal | Sequential execution of all seven EDP segment checklists via CBOS API — with step execution logic, per-sub-process failure detection, configurable retry, and HITL escalation on any Dependent failure. |
| Automation Type | Execution Automation (DAG engine + CBOS API executor) |
| Segments Covered | 1. CASH 2. F&O 3. CD 4. SLBM 5. MCX 6. NCDEX 7. MTF (all Dependent on preceding segment success) |
| Tools | CBOS API client |
| APIs & Integrations | CBOS REST API: trigger each segment/sub-process, read completion status and error codes. |
| Independent Step — On Success | Proceed with next step as per the timestamp / sequence defined in the checklist. |
| Independent Step — On Failure | 1. Retry (configurable count). 2. On retry exhaustion: trigger Alerting Automation with failure payload. 3. STOP the overall EDP process — no further dependent steps are triggered. |
| HITL Points | 1. Any segment or sub-process configured as HITL-required — pause before trigger; present to Maker workbench. |
| Input | Trigger from Pre-Requisite Automation (via CBOS API), Segment checklist configuration |
| Output | Per-step execution status written to CAMS audit trail, Trigger to Audit Automation after each step, Trigger to Alerting Automation on failure or overall success, HITL escalation on any configured or timeout HITL event |

## 9.4 Alerting Automation

| Attribute | Details |
| --- | --- |
| Goal | Reliable, structured, timely email alerting to MOFSL Operations, IT, and segment teams |
| Automation Type | Alerting Automation |
| Input | Alert trigger from Pre-Requisite Automation or EDP Automation |
| Output | Structured email dispatched via MOFSL SMTP to appropriate DL |

# 10. Non-Functional Requirements

## 10.1 Logging & Audit Trail

- Every Pre-Requisite Automation poll cycle must be logged: timestamp, files expected, files found, files missing, poll outcome.

- Every EDP Automation action must be logged: step/sub-process triggered, CBOS API call details, response status, error code (if any), retry count, duration, timestamp.

- Every Alerting Automation dispatch must be logged: alert type, recipient DL, email subject, dispatch timestamp, SMTP delivery status.

- All logs must be immutable — no modification or deletion post-write.

- Automation activities will be available in CAMS control Tower, audit logs, capturing all the failures

## 10.2 Security & Compliance

- Pre-Requisite Automation must have strictly read-only access to the MOFSL network shared folder. Write, delete, or move operations are prohibited.

# 11. Assumptions

All items must be confirmed or corrected by MOFSL during Wave 0 discovery. Any deviation may affect scope, schedule, or cost.

## 11.1 CBOS, APIs, SMTP

- CBOS is up and operational during EDP hours. CBOS downtime is outside CAMS control and will cause EDP Automation failure.

- CBOS will expose REST APIs for: EDP process trigger, per-segment checklist trigger, per-sub-process trigger, sub-process status read, and audit log writing. API development is MOFSL IT's responsibility.

- CBOS APIs will return structured JSON responses including a machine-readable error code for all failure cases. The error code catalogue must be provided by MOFSL IT.

- CBOS APIs will support an idempotency mechanism to prevent duplicate sub-process triggers in retry scenarios. MOFSL IT to confirm and implement.

- CBOS API response time SLAs are MOFSL IT's responsibility. Overall EDP cycle duration is dependent on CBOS sub-process execution times.

- MOFSL will provide and operate an internal SMTP relay accessible from the CAMS AWS environment for Alerting Automation email dispatch. SMTP connection details (host, port, TLS mode, auth credentials, approved sender address, and DL addresses) must be shared by MOFSL IT before integration testing begins.

- MOFSL IT will maintain the distribution lists (DLs) for each alert category and provide DL addresses to Covasant before go-live.

## 11.2 Infrastructure & Compliance

- All hardware and infrastructure (MOFSL AWS tenant, VPC, ECS cluster, IAM roles) are provisioned and maintained by MOFSL. Hardware provisioning is explicitly out of scope for Covasant.

- MOFSL will provision network access from the CAMS AWS environment to the on-premises network shared folder (Direct Connect/VPN or equivalent)..

- The required file manifest (list of expected files per segment, file naming conventions, folder paths) will be documented and provided by MOFSL IT before Pre-Requisite Automation development begins.

- The EDP segment checklists (ordered list of CBOS API calls per segment, step types, retry config) will be documented and provided by MOFSL IT before EDP Automation development begins.

- MOFSL will provision dedicated CBOS test user accounts and CAMS service account credentials in Dev+UAT before integration testing begins.

- MOFSL will provide UAT test scenarios (covering happy-path, failure, retry, HITL, threshold breach, and all seven segments) to validate all business use cases.

# 12	Possible Risks

| ID | Risk | Impact | Owner |
| --- | --- | --- | --- |
| R-01 | CBOS /Other system APIs insufficient or delayed delivery | High | MOFSL |
| R-02 | Dev+UAT environment not mirroring production & production like APIs | High | MOFSL IT |
| R-03 | Unavailability /delayed service provisioning (e.g: LLM Models, Infra, OCR etc_ | High | MOFSL IT |
| R-04 | Business rules / API error code mapping not shared on time | Med | MOFSL Client Activation |

# 13. Dependencies

Non-availability of any MOFSL-owned dependency will directly delay the project schedule.

| Dep-ID | Dependency — What MOFSL Must Provide | Owner | Blocks | Impact if Unavailable |
| --- | --- | --- | --- | --- |
| D-01 | CBOS EDP API specifications: endpoint URLs, auth, request/response JSON schema, error code catalogue, rate limits, and sandbox/test URL for all EDP APIs (segment trigger, sub-process trigger, status read, audit write). | MOFSL IT | EDP Automation development start | Critical path. Blocks EDP Automation and Audit Automation development. |
| D-02 | Network folder access: confirmed network connectivity from CAMS AWS to MOFSL on-premises shared folder, read-only ACL provisioned, folder path and required file manifest documented. | MOFSL IT / Networking | Pre-Requisite Automation development | Blocks Pre-Requisite Automation development and testing. |

# 14. Availability — Dev+UAT Environment

MOFSL OBLIGATION: Dev+UAT must mirror production in all respects The Dev+UAT environment must provide equivalent access to all MOFSL systems, APIs, network infrastructure, and datasets as production. Stubs or mocks are not acceptable substitutes for integration testing. Non-availability of any item below will delay the corresponding Wave milestone.

| Item | Requirement | Owner | Required By |
| --- | --- | --- | --- |
| CBOS Dev+UAT Instance | Full CBOS with all EDP APIs active (same version as production). Must support all 7 segment checklists in test mode. | MOFSL IT | EDP Automation development start |
| Network Folder (Dev/Test) | Dev+UAT equivalent of MOFSL network shared folder accessible from CAMS AWS Dev environment. Read-only ACL configured. Test pre-requisite files pre-loaded (all-present, partial, and no-files scenarios). | MOFSL IT / Networking | Pre-Requisite Automation testing |
| SMTP Relay (Dev/Test) | MOFSL SMTP relay (or test relay) accessible from CAMS AWS Dev environment. Dedicated test DL — must not spam production inboxes. | MOFSL IT | Alerting Automation testing |
| CBOS Error Code Test Cases | CBOS Dev+UAT configured to return each error code in the catalogue on demand — for Independent/Dependent failure handling and retry logic testing. | MOFSL IT | EDP Automation failure testing |
| CBOS Service Account + API Keys | Dev+UAT service account with appropriate EDP API permissions provisioned for CAMS. Read-only network folder ACL configured. | MOFSL IT + InfoSec | Wave 1 integration testing |
| AWS VPC / CAMS Environment | MOFSL AWS Dev+UAT VPC: CAMS ECS cluster, S3, IAM roles. Network path to CBOS sandbox and on-premises folder confirmed. | MOFSL IT | Wave 1 deployment start |

# 15. RACI — Covasant vs MOFSL

R = Responsible   A = Accountable   C = Consulted   I = Informed

| Activity | Covasant | MOFSL |
| --- | --- | --- |
| CAMS Automation development (Pre-Requisite, EDP, Alerting, Audit) | R/A | C/I |
| CAMS platform deployment on MOFSL AWS | R/A | C/I |
| CBOS EDP API development and publishing | C/I | R/A |
| EDP segment checklist documentation (step types, timestamps, retry config) | C/I | R/A |
| Required file manifest documentation | C/I | R/A |
| MOFSL network folder provisioning and read-only ACL | I | R/A |
| Network connectivity: CAMS AWS ↔ on-premises folder | I | R/A |
| MOFSL AWS infrastructure provisioning (Dev/UAT/Prod) | C (advise capacity) | R/A |
| MOFSL SMTP relay provisioning and DL management | C (specify requirements) | R/A |
| All software licensing (CAMS, RPA, monitoring) | C (specify requirements) | R/A |
| CBOS service account credentials and IAM provisioning | I | R/A |
| InfoSec / VAPT / security baseline approval | C/R (CAMS components) | A (overall sign-off) |
| Dev+UAT environment parity with production | I | R/A |
| UAT test scenarios definition | C (support) | R/A |
| Business acceptance testing (UAT) | C/R (support) | R/A (sign-off) |

SCHEDULE IMPACT CLAUSE Non-availability of any MOFSL-owned dependency (CBOS EDP APIs, segment checklists, network folder access, Dev+UAT environment, SMTP relay config, file manifest, holiday calendar, UAT scenarios, SME availability, or compliance approvals) will directly result in delay to the project schedule. Covasant is not accountable for schedule overruns arising from MOFSL-side dependency gaps. All such delays will be formally documented and communicated to MOFSL PMO.

# 16. In Scope

Covasant Delivery Scope includes Automation Design, Build, Testing & UAT Support only

# 17. Out of Scope

| Item | Notes |
| --- | --- |
| Automated file download from exchange/depository portals | Files from CDSL, NSDL, NSE, BSE, MCX, NCDEX are still manually downloaded and placed in the network folder. CAMS only monitors for their presence. |
| CBOS EDP process logic or business rules | All EDP business logic, segment checklist content, and sub-process execution rules are owned by MOFSL IT and CBOS. CAMS Automations execute instructions — they do not define or modify business logic. |
| Authoring, maintenance, or approval of segment checklists | The EDP Automation consumes pre-approved checklists. Authoring, updating, and approving the checklists is MOFSL's responsibility. |
| CBOS enhancements beyond EDP API integration | Any changes to CBOS beyond the APIs required for segment triggering, status reading, and audit writing are MOFSL IT's responsibility. |
| Settlement processing | Post-EDP settlement activities are downstream of EDP Billing and are covered in a separate PRD. |
| Client-facing communications | The Alerting Automation sends internal operational alerts only. Client-facing communications are out of scope. |
| Hardware and infrastructure provisioning | Out of scope for Covasant. MOFSL provisions and maintains all AWS infrastructure. |
| Push notifications and WhatsApp alerting | Planned future channels. Email via SMTP is the only alerting channel in scope for the current release. |
| MIS or BI reporting dashboards | Analytics dashboards are out of scope. CAMS provides observability via the CAMS Workbench only. |
| New segment onboarding | Adding new segments beyond the current 7 (Cash, F&O, CD, SLBM, MCX, NCDEX, MTF) is out of scope unless formally agreed via a change request. |

Integrations enablement on CBOS & other systems, Infra & AWS service provision, DevOps, Test data generation, UIUX changes, Custom Dashboarding, Video Verification, Signature Verification (Only signatures will be provide all in one place), Anything not mentioned in scope,

# 18. Abbreviations

| Term | Meaning |
| --- | --- |
| ACL | Access Control List |
| BOD | Beginning of Day |
| CAMS (Covasant) | Covasant Automation Management Suite — the Automationic platform on MOFSL AWS |
| CBOS | Central Back-Office System (MOFSL core back-office system of record) |
| CD | Currency Derivatives (EDP segment) |
| CDSL | Central Depository Services Ltd |
| CRON | Time-based task scheduler |
| DAG | Directed Acyclic Graph — execution plan with dependencies and no cycles |
| DL | Distribution List (email group) |
| EDP | End-of-Day Processing — MOFSL's daily back-office processing cycle |
| EOD | End of Day |
| F&O | Futures & Options (EDP segment) |
| HITL | Human-in-the-Loop |
| IAM | Identity and Access Management (AWS) |
| IST | Indian Standard Time (UTC+5:30) |
| KMS | AWS Key Management Service |
| MCX | Multi Commodity Exchange |
| MIS | Management Information System |
| MOFSL | Motilal Oswal Financial Services Limited |
| MTF | Margin Trading Facility (EDP segment) |
| NCDEX | National Commodity and Derivatives Exchange |
| NSE | National Stock Exchange |
| NSDL | National Securities Depository Ltd |
| PRD | Product Requirements Document |
| RPA | Robotic Process Automation |
| SLBM | Securities Lending and Borrowing Mechanism (EDP segment) |
| SMTP | Simple Mail Transfer Protocol |
| STP | Straight-Through Processing |
| UCC | Unique Client Code — exchange-level client identifier |
| VAPT | Vulnerability Assessment and Penetration Testing |
| VPN | Virtual Private Network |
| WM | Wealth Management |

© 2026 Covasant — All rights reserved — Confidential

MOFSL Wealth Management | EDP Billing PRD | v1.0 | 21-Jun-2026